# WeekFlow Roadmap Document

## Current Milestone

The current milestone is focused on making the app’s core task workflow functional.

Completed:

- Basic app setup with Expo and React Native

- Bottom tab navigation

- Goals tab UI

- Daily tab UI

- Weekly tab UI

- Shared task state between Daily and Weekly

- SQLite persistence for tasks

- Completed History tab

## Next Feature: Persist Goals with SQLite

The Goals tab currently uses temporary state. This means goals disappear after refresh.

Next goal-related work:

- Create a goals table in SQLite.

- Create lib/goalStorage.ts.

- Create context/GoalContext.tsx.

- Update the Goals tab to read/write from SQLite.

Goal fields should eventually include:

- id

- title

- description

- completed

- created_at

- completed_at

- start_date

- end_date

## Feature After That: Link Tasks to Goals

Once goals are saved in SQLite, tasks should optionally connect to goals.

Example:

- Goal: “Finish WeekFlow MVP”

- Linked weekly task: “Build History tab”

- Linked daily task: “Fix layout bug”

This would let users see how their daily and weekly tasks help them move toward bigger 12-week goals.

Possible database addition:

- goal_id on tasks
or

- separate goal_task_link table

For MVP, adding goal_id to tasks is simpler.

## Future Feature: Better Task Details

Tasks should eventually support:

- notes

- priority

- optional time

- list/group such as Work, School, Personal

- created date

- due date instead of only day name

Current task model is simple:

- id

- title

- day

- completed

- completedAt

Future task model:

- id

- title

- notes

- due_date

- due_time

- day

- status

- completed_at

- priority

- group/list

- goal_id

## Future Feature: Inbox

The app should eventually have an Inbox for unscheduled tasks.

Inbox purpose:

- Quickly write down tasks without picking a day.

- Later schedule them into Daily or Weekly.

This matches the original app idea:

- Brain dump tasks quickly when away from the whiteboard.

- Organize them later.

## Future Feature: Streaks

The app should eventually track weekly streaks.

Initial streak rule:

- If all scheduled tasks for the week are completed, the user keeps the streak.

- If tasks roll over unfinished, the streak breaks.

- Inbox tasks should not count against the streak.

Possible future streak settings:

- Perfect week

- Complete X tasks per week

- Complete all tasks linked to weekly focus goals

## Future Feature: Self-Hosted Sync

Long-term, the app should support syncing between devices using a self-hosted backend.

Possible backend:

- PocketBase

- Supabase self-hosted

- Custom API with PostgreSQL

Sync purpose:

- User can use the app on phone, web, and other devices.

- Completed task history stays available across devices.

- 12-week goals sync across devices.

The local SQLite database should remain the offline-first source on the device.